UCN Construction Issues

T. Bowles

1/8/02

# Beamline

Availability of magnets - Merrill

Availability of pwr supplies – refurbishment? - Merrill

Diagnostics needs – construction? - Merrill

Vacuum pumps/instrumentation needs – PRs? - Merrill

Approval of beamline design – Merrill/Saunders

Extra shielding in Line B?

Define worst case – NCSU / LANSCE calculations and 	verification – Saunders

Manpower / schedule (LANSCE/P) required for installation - Merill

Cave:

Removal of remaining shielding – Anaya/Mortensen/Saunders

Critical lifts / manpower

Removal / moving of remaining utilities - Anaya/Mortensen/Saunders

Design of cave roof / bunker – Mortensen/Boissevain

Design of ports for UCN guide / remote handling - Boissevain

Rad shielding calculations -

NCSU calculations / LANSCE verification - Saunders

Definition of pumping / instrumentation – impact on bunker - 	Boissevain

Beam dump design / approval – Merrill/Saunders

Availability / transfer of shielding - Mortensen

Removal of LD2 source – approval / manpower - Saunders

Manpower / schedule (LANSCE/P) required for installation –

Mortensen/Boissevain

Source:

W target:

Rad activation calculations on Al / W / Be… - Hill

Design / specification of cooling system, PRs - Boissevain

Remote handling design - Boissevain

Remote handling procedures – Boissevain/Mortensen

Remote handling procedures / approval – Saunders

Source:

Cooling of Be / graphite required? – Boissevain/Hill

Encasing of Be / graphite required?  (air emissions?) - Saunders

Rad activation calculations for source - Hill

(Can we use SS higher up?)

Final thermal design – SD2 cooling, LHe … - Boissevain/Marek

Mechanical design - Teasdale

Construction issues – brazing Al / Zr , flapper, … - Boissevain

(Any R&D required?)

Choice of wall materials – Al, Be, Al-Be, SS, Zr - Hill

(Plating of 58Ni / PLD, specularity, …)

Removal / handling of source –

ES&H issues, operational issues - Boissevain/Mortensen

Approval - Saunders

Worst case disaster analysis, approval - Saunders

Cryogenics: – Boissevain/Marek

Design of distribution / recycling

Major new equipment purchases - PRs?

ES&H / operational issues / approval

Transfer of equipment

Manpower needs (LANSCE/P/?) for installation

UCN Guides:

PLD guides - Makela

## Non PLD guides – Bowles/Vogelaar

Pumping, safety, … - Vogelaar

Prefiltering – Hill/Vogelaar

Spectrometer:

Magnets:

AFP – Young

Max diameter of UCN guide, effect of multiple passes, rf 			shielding, …

SCS – Filippone

Acceptance measurements

Cost growth

Decay region:

Design – Garcia/Sondheim

Depolarization measurements, background determination, 			baking out, in situ cleaning?, manpower needs

Monitoring – Garcia, Hogan

UCN decay rates, temperatures, magnetic fields, …

Beta Asymmetry Experiment:

Analysis of systematics – Young et al

Alignment, polarization, depolarization, spin dependence of 	loading efficiency UCN in expansion region, effect of Fe floor, …

Stand: Vogelaar

Environmental enclosure / shielding

Operational issues

Detectors:

Optical design – Cal Tech

Calibration – Cal Tech

Electronics needs – Cal Tech

Proton detection – Hoedl

Operational issues (insertion / removal) - Vogelaar

Systematic effects – Young/Filippone et al

Linearity, backscattering, resolution, stability, …

DAQ:

Slow monitoring - Hogan

Definition of needs, hardware, software

Beta asymmetry  - Pitt

Definition of needs, hardware, software